PRODUCT REQUIREMENTS DOCUMENT

Corporate Lead Intelligence & Outreach Automation System

| Version | Date | Build Target | Status | Use Case |
| --- | --- | --- | --- | --- |
| 1.1 — MVP (React + Sheets Hybrid) | April 2026 | 10 days | Draft — For Internal Review | B2B Gifting & Employee Engagement |

1. Executive Summary

The Corporate Lead Intelligence & Outreach Automation System is an internal B2B sales tool that automates the end-to-end process of identifying corporate prospects, finding their key decision-makers, and reaching out with AI-personalized pitches.

A user inputs a geographic pincode via a React dashboard, and the system delivers a ready-to-send outreach campaign to relevant companies in that area, logging all activities directly into Google Sheets. This eliminates hours of manual research per sales cycle. The system is purpose-built for the company's B2B gifting and employee engagement vertical, targeting HR Managers, Marketing Heads, and Admin/Procurement leads at companies within a defined radius.

| Metric | Target |
| --- | --- |
| Build timeline | 10 days (MVP) |
| Leads per pincode run | 30–100 companies |
| Contacts per company | 1–3 decision-makers |
| AI model | Gemini 2.5 Flash-Lite (free tier) |
| Email infrastructure | SendGrid (SMTP) |
| Estimated MVP cost/month | ₹0 – ₹1,000 |

2. Problem Statement

Currently, the sales team identifies and reaches out to B2B prospects manually — searching Google Maps, LinkedIn, and company directories to find relevant businesses, then individually researching contacts and crafting outreach messages.

This process is:

- Time-intensive: 2–4 hours per campaign preparation.

- Inconsistent: Pitch quality and targeting vary by individual.

- Unscalable: Volume is limited by manual bandwidth.

- Untracked: No centralized visibility into outreach status or results.

This system replaces the manual pipeline with an automated, AI-driven workflow that runs in minutes.

3. Goals & Non-Goals

3.1 Goals (MVP — 10 Days)

- Provide a minimal React dashboard for the sales team to trigger pincode runs and view fetched companies.

- Automatically discover companies within a given pincode area using the Google Maps API.

- Extract verified decision-maker contacts via Hunter.io or Apollo.io API.

- Generate AI-personalized outreach pitches using Gemini 2.5 Flash-Lite.

- Send bulk personalized emails via SendGrid with status tracking.

- Store all leads, contacts, and outreach history directly in Google Sheets for instant team visibility and zero database overhead.

3.2 Non-Goals (Post-MVP)

- WhatsApp automation — WhatsApp Business API approval takes 1–3 weeks; out of scope for v1.

- LinkedIn scraping — Fragile, legally grey, and blocked by anti-bot systems.

- Lead scoring system — To be added in Phase 2.

- MCA database integration — Complex and slow; deferred to Phase 3.

- AI follow-up automation — Manual replies preferred until reply rates are understood.

- PostgreSQL deployment — Deferred entirely in favor of Google Sheets.

4. User Personas

| Persona | Role | Primary Need |
| --- | --- | --- |
| Sales Operator | Internal team member running campaigns | Trigger a pincode run via the React UI and get a ready outreach list. |
| Sales Manager | Reviewing outreach performance | Visibility into emails sent, opens, and replies directly inside Google Sheets. |
| Prospect | Decision-maker receiving emails | Relevant, professional pitch with a clear value proposition. |

5. System Architecture

The system runs as a sequential pipeline triggered by a pincode input on the frontend. The backend handles processing and hands off structured data to the next module, ultimately pushing the final data to Google Sheets.

| # | Module | Input | Output |
| --- | --- | --- | --- |
| 1 | Company Discovery | Pincode (e.g., 400001) | List of company names, websites, industries. |
| 2 | Contact Intelligence | Company name + domain | Decision-maker name, role, email. |
| 3 | Data Cleaning | Raw scraped records | Deduplicated, validated dataset. |
| 4 | AI Pitch Gen | Company + contact + role | Personalized email body per contact. |
| 5 | Email Outreach | Pitch + contact email | Email sent, status logged. |
| 6 | Tracking & Storage | All module outputs | Data appended to Google Sheets via gspread. |

6. Feature Specifications

6.1 Module 1 — Company Discovery Engine

Converts a pincode to a list of relevant businesses, filtering out noise like restaurants and retail.

- Data Sources: Google Geocoding API (converts pincode to coordinates), Google Maps Places API (fetches nearby businesses).

- Filtering Logic: Include offices, companies, firms, corporate HQs. Exclude restaurants, salons, retail, hospitals, schools. Must have a Google Maps listing.

6.2 Module 2 — Contact Intelligence Engine

Finds verified decision-makers within each discovered company using third-party lookup APIs (replacing LinkedIn scraping).

- Target Roles (Priority): HR Manager/CHRO, Marketing Head/CMO, Admin/Procurement Head.

- Lookup Strategy: Hunter.io API (primary), Apollo.io API (fallback), Email pattern generation (last resort).

6.3 Module 3 — Data Cleaning & Normalization

- Deduplication: Hash on company name + domain; skip duplicate records.

- Standardization: Lowercase names, strip special characters.

- Validation: Regex format check + MX record verification on domain.

- Confidence Filtering: Skip contacts with Hunter.io confidence below 50.

6.4 Module 4 — AI Pitch Generation Engine

Generates a fully personalized cold outreach email using Gemini 2.5 Flash-Lite.

- Rate limit: 4-second delay between API calls to stay under 15 RPM.

- Caching: Hash prompt inputs; skip API call if cached result exists.

- Prompt Strategy: Instructs the model to write under 120 words, mention specific gifting/employee engagement use cases, and end with a soft CTA.

6.5 Module 5 — Email Outreach Engine

- Infrastructure: SendGrid API with dedicated company domain (SPF/DKIM/DMARC configured).

- Warm-up: Must send 20–50 emails/day for the first week before scaling to 300/day max.

- Compliance: Mandatory unsubscribe link in every email footer.

6.6 Module 6 — Tracking & Storage (Google Sheets)

- Metrics Tracked: Emails sent, delivery status, open rate, reply rate.

- Storage: All records are appended as new rows into dedicated tabs in a central Google Sheet.

- Duplicate Prevention: Backend script runs a get_all check against the Sheet to skip contacts emailed in the last 90 days.

7. Google Sheets Structure (Database Replacement)

7.1 Tab: Companies

| Column Header | Notes |
| --- | --- |
| ID | Auto-generated UUID |
| Company Name | From Google Maps |
| Industry | Inferred from category |
| Location | Area / locality |
| Website | Domain used for contact lookup |
| Date Added | Timestamp |

7.2 Tab: Contacts

| Column Header | Notes |
| --- | --- |
| Contact ID | Auto-generated UUID |
| Company ID | References Companies Tab |
| Full Name | Decision-maker name |
| Role | Job title |
| Email | Verified or generated |
| Confidence Score | 0–100 from Hunter.io |

7.3 Tab: Outreach Logs

| Column Header | Notes |
| --- | --- |
| Campaign ID | Groups emails from one pincode run |
| Contact ID | References Contacts Tab |
| Subject Line | Email subject used |
| AI Pitch Body | Full text generated by Gemini |
| Status | Sent / Delivered / Bounced |
| Opened | Updated via SendGrid pixel |
| Timestamp | Time email was dispatched |

8. Tech Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Backend | Python + FastAPI | Async support, handles the heavy lifting of API routing, scraping, and AI generation. |
| Frontend | React.js (Tailwind CSS, Radix UI) | Clean UI for sales operators to input pincodes and preview fetched companies before outreach. |
| Database / CRM | Google Sheets API (gspread) | Replaces PostgreSQL. Permanent, highly visible storage for leads and outreach status. |
| Job Queue | Celery + Redis | Rate-limited batch processing for API calls and email sending. |
| AI Model | Gemini 2.5 Flash-Lite | Free tier (1,000 RPD); sufficient for pitch generation tasks. |
| Email | SendGrid API | Delivery analytics, bounce handling, unsubscribe management. |
| Company Data | Google Maps Places API | Reliable, structured business data with location filtering. |
| Contact Data | Hunter.io / Apollo.io | Verified emails; avoids fragile LinkedIn scraping. |
| Deployment | Vercel (Frontend) + Simple VPS (Backend) | Fast deployment for React; backend runs to execute logic and populate Sheets. |

9. 10-Day Implementation Plan

Phase 1 — Days 1–3: Foundation & Discovery

| Day | Tasks |
| --- | --- |
| Day 1 | Project setup (FastAPI + Google Sheets API service account). Configure domain DNS (SPF, DKIM, DMARC) and begin domain warm-up. Initialize basic React frontend scaffold. |
| Day 2 | Integrate Google Maps Places API & Geocoding API. Implement company filtering logic. Set up 'Companies' tab in Google Sheets. |
| Day 3 | Build FastAPI endpoint for company discovery. Connect React frontend to take pincode input and render the fetched company list in a data table. |

Phase 2 — Days 4–7: Contacts, AI & Email

| Day | Tasks |
| --- | --- |
| Day 4 | Integrate Hunter.io API. Set up 'Contacts' tab in Google Sheets. Update backend to append contact data to the Sheets. |
| Day 5 | Integrate Gemini 2.5 Flash-Lite. Build pitch generation endpoint with 4-second rate limiter and prompt caching. |
| Day 6 | Integrate SendGrid. Build email template with unsubscribe footer. Wire pitch → template → send pipeline. |
| Day 7 | Set up 'Outreach Logs' tab in Sheets. Connect the React frontend "Launch Campaign" button to trigger the end-to-end backend flow and log outputs. |

Phase 3 — Days 8–10: Frontend Polish & Hand-off

| Day | Tasks |
| --- | --- |
| Day 8 | Refine React dashboard: add loading states, progress indicators for the campaign run, and formatting for the results table. |
| Day 9 | Implement backend duplicate outreach prevention (90-day cooldown via get_all checks from Sheets). Add basic error handling for API limits. |
| Day 10 | Deploy Frontend (Vercel) and Backend. End-to-end QA with real pincode (Mumbai). Fix bugs. Internal handoff. |

10. Risks & Mitigations

| Level | Risk | Impact | Mitigation |
| --- | --- | --- | --- |
| HIGH | Emails land in spam | System unusable | Configure SPF/DKIM/DMARC on Day 1. Warm up domain gradually. Use SendGrid. |
| HIGH | High email bounce rate | SendGrid account suspended | Only send to contacts with Hunter confidence >50. Validate email format. |
| HIGH | Gemini free tier exhausted | Pitch generation stops | Use Flash-Lite (1,000 RPD). Cache repeated prompts. Add fallback static template. |
| MED | Google Sheets API Quota limit | Appending records fails | Batch row insertions. Implement exponential backoff in the backend script. |
| MED | Hunter.io credits exhausted | No contact data | Set daily Hunter credit budget limit. Apollo.io as fallback. |
| LOW | Legal / spam complaints | Domain blacklisted | Mandatory unsubscribe link. Honor opt-outs immediately. |

11. API Cost Model

| Service | Free Tier | MVP Usage | Estimated Cost |
| --- | --- | --- | --- |
| Google Maps Places API | $200 credit/month | ~500 calls/month | ₹0 (within credit) |
| Gemini 2.5 Flash-Lite | 1,000 req/day free | ~200 req/day | ₹0 (within free tier) |
| Hunter.io | 25 searches/month free | 25–100 searches | ₹0–₹1,500 |
| SendGrid | 100 emails/day free | 100–300 emails/day | ₹0–₹800 |
| Vercel (Frontend) | Hobby tier | Standard | ₹0 |
| Basic VPS (Backend) | N/A | 1 small droplet | ~₹500 |
| Total |  |  | ₹500 – ₹2,800/month |

12. Success Metrics

The MVP will be considered successful if, within the first 2 weeks of internal use, it achieves:

| Metric | Baseline (Manual) | MVP Target |
| --- | --- | --- |
| Time to prepare a campaign | 2–4 hours | < 15 minutes |
| Companies discovered per run | 10–20 (manual) | 30–100 |
| Email deliverability rate | Unknown | > 90% |
| Email open rate | Unknown | > 25% |
| Bounce rate | Unknown | < 5% |

13. Future Roadmap (Post-MVP)

Phase 2 — Month 2

- WhatsApp outreach via Twilio/WhatsApp Business API (pending approval).

- Lead scoring: rank companies by size, hiring activity, and industry fit.

- Apollo.io deep integration for richer contact profiles.

Phase 3 — Month 3+

- AI-driven follow-up automation (reply detection + auto follow-up after 3 days).

- Replace Google Sheets with a robust CRM/PostgreSQL database if volume exceeds Sheets limitations.

- MCA database integration for verified company registration data.

14. Open Questions

| # | Question | Notes |
| --- | --- | --- |
| 1 | Which Hunter.io plan will be purchased for contact lookup? | To decide based on monthly lead volume needs. |
| 2 | What sending domain will be used for outreach emails? | Must be configured on Day 1 to allow warm-up time. |
| 3 | Who approves email content before campaigns go live? | Recommend sales manager sign-off for the first 3 runs. |
| 4 | Who "owns" the master Google Sheet? | Need a dedicated internal admin account to own the sheet and issue API credentials. |