CHANGE & ENHANCEMENT DOCUMENT

Adler's Den

Corporate Lead Intelligence System

Product Requirements Document — Version 2.0

| Version | 2.0 — Enhancement Release |
| --- | --- |
| Date | April 2026 |
| Builds on | PRD v1.0 (MVP — 10-day build) |
| Outreach email | marketing@adlersden.com |

# 1. Overview & Purpose

This document defines all enhancements, bug fixes, and new features to be implemented on top of the deployed MVP of the Adler's Den Corporate Lead Intelligence & Outreach Automation System. The MVP is functional and deployed (Vercel frontend + Render backend + Google Sheets database). This PRD governs the next iteration.

The changes fall into six areas:

- Business complex / area name search (new discovery mode)

- Industry filters on the frontend

- Credit-aware selective contact extraction with checkboxes

- Apollo.io integration as Hunter.io fallback

- Outreach email change to marketing@adlersden.com

- Dashboard analytics, UX polish, and operational improvements

# 2. Current State (What Is Already Built)

| Module | Status | Notes |
| --- | --- | --- |
| Pincode-based company discovery | Live | Google Maps Places API, B2B filtering, tier scoring |
| Contact extraction via Hunter.io | Live | Bulk processing with background tasks |
| Gemini AI pitch generation | Live | gemini-2.0-flash, rate limiter, fallback pitch |
| SendGrid email outreach | Live | Delivery tracking, 90-day cooldown |
| Google Sheets database | Live | 4 tabs: Companies, Contacts, Outreach Logs, Runs |
| React dashboard (Vercel) | Live | Discover, Companies, Contacts, Outreach, Run History |
| service_account.json on Render | Fixed | Now loaded via GOOGLE_SERVICE_ACCOUNT_JSON env var |
| Apollo.io fallback | Not built | Hunter-only currently |
| Complex / area name search | Not built | Pincode-only currently |
| Industry filters | Not built | No frontend filtering exists |
| Selective contact extraction | Not built | Bulk-only with fixed company count |
| Dashboard analytics / metrics | Not built | No summary stats visible |

# 3. Change 1 — Business Complex & Area Name Search

| Priority | HIGH — Requested directly by client |
| --- | --- |

Currently the system only accepts a 6-digit pincode. The client needs to search by the name of a business complex or area — for example, 'Bandra Kurla Complex', 'Mindspace Malad', or 'Nesco IT Park Goregaon'. A named complex search is more targeted than a pincode search: every result is a corporate tenant inside that campus, not a mix of offices, restaurants, and shops from a broad radius.

## 3.1 How it works

The pincode flow uses Google Geocoding to convert pincode → lat/long → nearby search. The complex name flow uses Google Maps Text Search API directly:

# Pincode flow (existing) geocode(pincode) → lat/long → places_nearby(lat, lng, radius=2000) # Complex name flow (new) places(query=f'corporate offices in {complex_name}') → direct results # Examples of valid complex_name inputs: # 'Bandra Kurla Complex Mumbai' # 'Mindspace Business Park Malad' # 'Nesco IT Park Goregaon' # 'One BKC Mumbai' # 'Oberoi Commerz Goregaon' # 'Lower Parel Mumbai'

## 3.2 Backend changes

Update the DiscoverRequest model and /api/discover endpoint:

class DiscoverRequest(BaseModel): pincode: str ¦ None = None complex_name: str ¦ None = None industries: list[str] = [] # from filter chips (Change 2) @app.post('/api/discover') async def discover(request: DiscoverRequest, background_tasks: BackgroundTasks): if not request.pincode and not request.complex_name: raise HTTPException(400, 'Provide either pincode or complex_name') if request.complex_name: query = f'corporate offices in {request.complex_name}' if request.industries: # Narrow the search by industry if filters are set query = f'{request.industries[0]} companies in {request.complex_name}' results = gmaps.places(query=query, type='establishment') places = results.get('results', []) else: # Existing pincode flow location = geocode_pincode(request.pincode) places = nearby_search(location, request.industries) companies = [score_and_filter(p) for p in places] companies = [c for c in companies if c is not None] ...

## 3.3 Frontend changes

Replace the single pincode input on the Discover page with a two-mode toggle:

- Mode 1 — By pincode: existing input (unchanged)

- Mode 2 — By business complex / area: free-text input with autocomplete suggestions

- Autocomplete list (hardcoded for Mumbai initially): BKC, Mindspace Malad, Nesco IT Park, Oberoi Commerz, Lower Parel, Nariman Point, Powai, Andheri MIDC

- Later can be upgraded to Google Places Autocomplete API

- Both modes share the same industry filter chips (Change 2) and tier filter

- Search mode persists in local state — switching tabs does not reset the input

## 3.4 UI payload to backend

// Mode 1 — pincode POST /api/discover { pincode: '400051', industries: ['tech', 'finance'], tiers: ['A', 'B'] } // Mode 2 — complex name POST /api/discover { complex_name: 'Bandra Kurla Complex Mumbai', industries: [], tiers: ['A', 'B'] }

# 4. Change 2 — Industry Filters on the Frontend

| Priority | HIGH — Requested directly by client |
| --- | --- |

The client wants to narrow results by industry type — for example, discovering only Event Management companies from a pincode, or only Real Estate firms from BKC. Filters work at two levels: pre-discovery (passed to the Maps query) and post-discovery (applied to the results table client-side).

## 4.1 Industry chip list

| Chip label | Internal value | Maps keyword used in query |
| --- | --- | --- |
| IT / Tech | tech | technology software IT |
| Event management | events | event management |
| Real estate | realestate | real estate property |
| Finance & banking | finance | finance bank investment |
| Consulting | consulting | consulting advisory |
| Manufacturing | manufacturing | manufacturing production |
| Marketing & media | marketing | marketing advertising media |
| Pharma & health | pharma | pharmaceutical healthcare |
| Logistics | logistics | logistics supply chain |
| Education | education | education training institute |

## 4.2 Filter behaviour

- Multi-select — user can select one or more chips simultaneously

- No selection = all industries returned (default, same as current)

- Pre-discovery filter: selected industry keywords are appended to the Maps query string

- Post-discovery filter: results table has an additional client-side filter dropdown so user can re-filter already-fetched results without re-running discovery

- Tier filter (A / B / C checkboxes) works alongside industry chips — both apply together

- Active filter state shown in a summary line below the chips: 'Filtering: Event Management, Finance'

## 4.3 Companies table — filter bar

On the Companies page (post-discovery), add a filter bar above the table:

- Industry dropdown (multi-select) — filters the displayed rows

- Tier filter buttons (A / B / C) — toggles

- 'Contacts Extracted' toggle — show only companies that still need contact extraction

- Search box — filter by company name

- All filters are client-side — no backend call needed

# 5. Change 3 — Credit-Aware Selective Contact Extraction

| Priority | HIGH — Hunter.io credits are limited |
| --- | --- |

Hunter.io credits are limited (25 searches/month on free plan). The current 'Bulk Find Contacts' modal processes a fixed number of companies regardless of which ones are actually valuable. The new flow gives the user full control: select specific companies from the table using checkboxes, then extract contacts only for those.

## 5.1 Frontend changes — Companies table

- Add a checkbox column as the first column in the Companies table

- Add a 'Select All' checkbox in the table header

- Companies where 'Contacts Extracted' = 'Yes' have a greyed-out, disabled checkbox and show a 'Done' badge

- When 1+ companies are selected, show an action bar above the table:

- 'Extract Contacts for Selected (X) — Est. Cost: X Hunter credits'

- Credit count = number of selected companies without existing contacts

- Button disabled if all selected companies already have contacts extracted

- Remove the existing 'Bulk Find Contacts' modal — replaced by this flow

## 5.2 Frontend API call

// On button click const selectedArray = [...selectedIds]; // Set → Array const response = await fetch('/api/contacts/extract-selected', { method: 'POST', headers: { 'Content-Type': 'application/json' }, body: JSON.stringify({ company_ids: selectedArray }) }); const result = await response.json(); // result = { queued: 5, skipped_no_domain: 2, skipped_already_extracted: 1 } // Show result as a toast notification

## 5.3 Backend — new endpoint

class ExtractSelectedRequest(BaseModel): company_ids: list[str] @app.post('/api/contacts/extract-selected') async def extract_selected( request: ExtractSelectedRequest, background_tasks: BackgroundTasks ): if not request.company_ids: raise HTTPException(400, 'No companies selected') if len(request.company_ids) > 20: raise HTTPException(400, 'Max 20 companies per batch to protect API credits') all_companies = db.get_companies() selected = [c for c in all_companies if c.get('ID') in request.company_ids] to_process, skip_no_domain, skip_extracted = [], 0, 0 for company in selected: if company.get('Contacts Extracted') == 'Yes': skip_extracted += 1 elif not company.get('Domain', '').strip(): skip_no_domain += 1 else: to_process.append(company) background_tasks.add_task(run_extraction_pipeline, to_process) return { 'queued': len(to_process), 'skipped_no_domain': skip_no_domain, 'skipped_already_extracted': skip_extracted }

## 5.4 Extraction pipeline — Hunter + Apollo fallback

For each company in the queue, the extraction sequence is:

| Step | Action | Detail |
| --- | --- | --- |
| 1 | Call Hunter.io | GET /v2/domain-search?domain={domain}&type=personal — fetch all contacts |
| 2 | Filter confidence | Discard any contact with confidence_score < 50 |
| 3 | Check results | If Hunter returns 0 passing contacts → trigger Apollo fallback |
| 4 | Apollo fallback | POST /people/search with domain + role keywords (HR, Marketing, Admin) |
| 5 | Save contacts | Write to Contacts sheet including confidence_score column |
| 6 | Mark extracted | Update 'Contacts Extracted' = 'Yes' for the company in Companies sheet |
| 7 | Flag if none | If both Hunter and Apollo return 0 contacts → status = 'No contacts found' |

## 5.5 Database changes — sheets_db.py

- Add 'Contacts Extracted' column to the Companies sheet header (column 10)

- Add mark_contacts_extracted_bulk(company_ids) function — batch update, not per-row loop:

def mark_contacts_extracted_bulk(self, company_ids: list[str]): ws = self._get_worksheet('Companies') if not ws or not company_ids: return # 1. Fetch all data once — 1 API call all_values = ws.get_all_values() # includes header row headers = all_values[0] id_col = headers.index('ID') # column index of ID extracted_col = headers.index('Contacts Extracted') # column index to update # 2. Build batch update payload — find rows matching our IDs updates = [] for row_idx, row in enumerate(all_values[1:], start=2): # row 1 = header if row[id_col] in company_ids: col_letter = chr(ord('A') + extracted_col) updates.append({ 'range': f'{col_letter}{row_idx}', 'values': [['Yes']] }) # 3. Single batch_update call — 1 API call regardless of count if updates: ws.batch_update(updates) logger.info(f'Marked {len(updates)} companies as contacts_extracted')

# 6. Change 4 — Apollo.io as Hunter.io Fallback

| Priority | HIGH — Critical for contact coverage |
| --- | --- |

Hunter.io sometimes returns 0 results for smaller Indian companies or those without a well-indexed domain. Apollo.io has broader coverage especially for Indian B2B contacts and allows role-based filtering. It is used as a fallback, not a replacement — Hunter is called first to preserve Apollo credits.

## 6.1 Apollo API call

import requests APOLLO_API_KEY = os.getenv('APOLLO_API_KEY') def fetch_from_apollo(domain: str, company_name: str) -> list[dict]: target_titles = [ 'HR Manager', 'Human Resources', 'CHRO', 'Marketing Head', 'CMO', 'Marketing Manager', 'Admin Manager', 'Office Manager', 'Procurement' ] payload = { 'api_key': APOLLO_API_KEY, 'q_organization_domains': domain, 'person_titles': target_titles, 'page': 1, 'per_page': 5 } resp = requests.post( 'https://api.apollo.io/v1/mixed_people/search', json=payload, timeout=10 ) if resp.status_code != 200: logger.warning(f'Apollo returned {resp.status_code} for {domain}') return [] people = resp.json().get('people', []) return [ { 'full_name': p.get('name', ''), 'role': p.get('title', ''), 'email': p.get('email', ''), 'confidence_score': 60, # Apollo does not return confidence; default to 60 'source': 'apollo' } for p in people if p.get('email') # only include contacts with an email ]

## 6.2 Fallback sequence in extraction pipeline

async def extract_contacts_for_company(company: dict) -> list[dict]: domain = company.get('Domain', '').strip() # Try Hunter first hunter_contacts = fetch_from_hunter(domain) passing = [c for c in hunter_contacts if c['confidence_score'] >= 50] if passing: logger.info(f'Hunter returned {len(passing)} contacts for {domain}') return passing # Hunter returned nothing useful — try Apollo logger.info(f'Hunter found 0 for {domain}, trying Apollo fallback') apollo_contacts = fetch_from_apollo(domain, company.get('Name', '')) if apollo_contacts: logger.info(f'Apollo returned {len(apollo_contacts)} contacts for {domain}') return apollo_contacts logger.warning(f'No contacts found via Hunter or Apollo for {domain}') return []

## 6.3 New environment variable

| Render env var | APOLLO_API_KEY — add in Render → Environment alongside existing keys |
| --- | --- |

Apollo free plan provides 50 credits/month. Each people/search call costs 1 credit. Since Apollo is only called as a fallback (when Hunter fails), real-world credit usage is low — typically 5–15 calls per month for an operation at this scale.

# 7. Change 5 — Outreach Email Change to marketing@adlersden.com

| Priority | HIGH — Do immediately, takes least time |
| --- | --- |

All outbound emails must now be sent from marketing@adlersden.com instead of the current sender address. This requires both a SendGrid configuration step and an environment variable update.

## 7.1 Steps to implement

| # | Where | Action required |
| --- | --- | --- |
| 1 | SendGrid dashboard | Go to Settings → Sender Authentication → verify marketing@adlersden.com as a Single Sender. Or use Domain Authentication for adlersden.com (preferred — avoids per-sender verification). |
| 2 | DNS (adlersden.com) | Add SPF, DKIM, and DMARC records for adlersden.com. SendGrid provides the exact records in their Domain Authentication flow. Without this, emails from this domain will land in spam. |
| 3 | Render environment | Update SENDER_EMAIL env var value to: marketing@adlersden.com |
| 4 | Render environment | Update SENDER_NAME env var value to: Adler's Den (or desired display name) |
| 5 | Code check | Search codebase for any hardcoded sender email — replace all with os.getenv('SENDER_EMAIL') |
| 6 | Test | Send a test email to your personal Gmail — verify From field shows 'Adler's Den <marketing@adlersden.com>' and it lands in inbox, not spam |

## 7.2 DNS records required

These records must be added to adlersden.com's DNS panel (GoDaddy / Cloudflare / wherever the domain is hosted). SendGrid will provide the exact values during Domain Authentication setup:

| Record type | Purpose | What it does |
| --- | --- | --- |
| CNAME (x2) | DKIM | Proves Adler's Den controls the domain — prevents spoofing |
| TXT | SPF | Tells receiving servers SendGrid is authorised to send for adlersden.com |
| TXT | DMARC | Policy for what to do with emails that fail SPF/DKIM — set to quarantine |

# 8. Change 6 — Dashboard Analytics & Metrics

| Priority | HIGH — Turns tool into a tracking system |
| --- | --- |

Currently the Dashboard page shows no meaningful data. Adding summary metrics makes the tool feel complete and gives the client visibility into whether outreach is working.

## 8.1 Summary metric cards (top of Dashboard)

| Metric | Data source | Notes |
| --- | --- | --- |
| Companies discovered | Runs sheet — sum of Companies Found | Filter to last 7 days |
| Contacts extracted | Contacts sheet — row count | Total in database |
| Emails sent | Outreach Logs — count of status=sent | Last 30 days |
| Open rate | SendGrid Stats API — GET /v3/stats | Requires SendGrid API key |
| Bounce rate | SendGrid Stats API | Alert if > 5% |
| Replies | Outreach Logs — count of replied=True | Manually marked by team |

## 8.2 SendGrid stats API call

import requests from datetime import datetime, timedelta def get_sendgrid_stats() -> dict: today = datetime.now().strftime('%Y-%m-%d') month_ago = (datetime.now() - timedelta(days=30)).strftime('%Y-%m-%d') resp = requests.get( f'https://api.sendgrid.com/v3/stats?start_date={month_ago}&end_date={today}', headers={ 'Authorization': f'Bearer {os.getenv("SENDGRID_API_KEY")}' } ) stats = resp.json() totals = { 'delivered': 0, 'opens': 0, 'bounces': 0, 'clicks': 0 } for day in stats: for metric in day.get('stats', []): m = metric.get('metrics', {}) totals['delivered'] += m.get('delivered', 0) totals['opens'] += m.get('opens', 0) totals['bounces'] += m.get('bounces', 0) if totals['delivered'] > 0: totals['open_rate'] = round(totals['opens'] / totals['delivered'] * 100, 1) return totals

## 8.3 Run History page improvement

Currently Run History shows minimal data. Update the Runs tab and frontend to display:

- Pincode or complex name searched

- Tier A count vs Tier B count (not just total)

- Contacts extracted count for that run

- Emails sent for that run

- A 'Re-run' button that pre-fills the Discover form with the same input

# 9. Change 7 — UX Polish & Operational Improvements

| Priority | MED — Important for demo quality |
| --- | --- |

## 9.1 Error feedback — status column in results

When a pipeline step fails silently (no domain, Hunter quota hit, Gemini fallback used), the user currently sees nothing. Add a Status column to the Companies table with clear per-row states:

| Status value | Meaning |
| --- | --- |
| discovered | Company found by Maps, no further processing yet |
| no_domain | No website found — Hunter.io will not find contacts |
| contacts_extracted | Hunter/Apollo successfully found contacts |
| no_contacts_found | Both Hunter and Apollo returned 0 results |
| email_sent | Outreach email delivered |
| cooldown_active | Contact emailed within 90 days — skipped |

## 9.2 Export to CSV

Add an 'Export CSV' button to the Companies and Contacts table pages. Single function on the frontend — no backend call needed:

const exportCSV = (data, filename) => { const headers = Object.keys(data[0]).join(','); const rows = data.map(row => Object.values(row).map(v => `"${String(v).replace(/"/g, '""')}"`).join(',') ); const csv = [headers, ...rows].join('\n'); const blob = new Blob([csv], { type: 'text/csv' }); const url = URL.createObjectURL(blob); const a = document.createElement('a'); a.href = url; a.download = filename; a.click(); URL.revokeObjectURL(url); }; // Usage <button onClick={() => exportCSV(companies, 'companies.csv')}>Export CSV</button>

## 9.3 Mark as Replied — Outreach Logs page

Add a 'Mark as Replied' toggle button on each row in the Outreach Logs table. Updates the replied column in the Outreach Logs sheet. No automation — manual tracking by the sales team. Takes 2 hours to build and makes the tool feel like a lightweight CRM.

# Backend endpoint @app.patch('/api/outreach/{log_id}/replied') async def mark_replied(log_id: str, replied: bool): ws = db._get_worksheet('Outreach Logs') all_values = ws.get_all_values() headers = all_values[0] id_col = headers.index('ID') # Find the status column — add 'Replied' column if not present for row_idx, row in enumerate(all_values[1:], start=2): if row[id_col] == log_id: ws.update_cell(row_idx, len(headers), 'Yes' if replied else 'No') return { 'success': True } raise HTTPException(404, 'Log not found')

## 9.4 Render cold start — keep-alive

Render's free plan spins down the backend after 15 minutes of inactivity, causing a 30–60 second delay on the next request. This looks like the app is broken during a demo. Fix:

// In your React app's main layout or App.jsx // Ping the backend on page load to wake it before the user does anything useEffect(() => { fetch(`${import.meta.env.VITE_API_URL}/health`).catch(() => {}); }, []); // Backend — ensure this endpoint exists @app.get('/health') def health(): return { 'status': 'ok' }

## 9.5 manifest.json fix

The browser console shows a manifest.json syntax error on every page load. Fix by ensuring public/manifest.json in the Vite project is valid JSON:

{ "name": "Adler's Den Lead Intelligence", "short_name": "AdlersLeadGen", "icons": [], "start_url": "/", "display": "standalone", "background_color": "#ffffff", "theme_color": "#1A56A0" }

## 9.6 Deduplication warning on discovery

Before running a new discovery, check if the same pincode or complex name was searched in the last 7 days. Show a warning banner if so — prevents accidentally burning Maps API credits on repeat searches. Check against the Runs sheet on the backend and return a warnings field in the discover response.

# 10. Implementation Plan

Ordered by priority. Complete each group before moving to the next.

| # | Change | Key tasks | Time est. | Priority |
| --- | --- | --- | --- | --- |
| 1 | Email address | Verify sender in SendGrid, add DNS records, update SENDER_EMAIL env var on Render | 1–2 hrs | Do today |
| 2 | manifest.json | Fix public/manifest.json, remove logo_v2.svg 404 reference | 30 min | Do today |
| 3 | Render keep-alive | Add /health ping in React useEffect on app load | 30 min | Do today |
| 4 | Selective extraction | Checkboxes on Companies table, new /extract-selected endpoint, batch update in sheets_db.py | 4–5 hrs | Day 1 |
| 5 | Apollo fallback | fetch_from_apollo(), fallback sequence in pipeline, add APOLLO_API_KEY to Render | 2–3 hrs | Day 1 |
| 6 | Complex name search | Mode toggle on Discover page, update DiscoverRequest, Maps text search call | 3–4 hrs | Day 2 |
| 7 | Industry filters | Chip UI, filter logic in backend query + client-side table filter | 2–3 hrs | Day 2 |
| 8 | Dashboard metrics | SendGrid stats API, metric cards on Dashboard, updated Run History | 3–4 hrs | Day 3 |
| 9 | Export CSV | Frontend-only CSV download on Companies + Contacts pages | 1 hr | Day 3 |
| 10 | Mark as Replied | PATCH endpoint + toggle button on Outreach Logs page | 2 hrs | Day 3 |
| 11 | Status column | Per-row status in Companies table, clear error states | 1–2 hrs | Day 3 |
| 12 | Dedup warning | Check Runs sheet on /discover, return warning if same search < 7 days | 1 hr | Day 4 |

# 11. Environment Variables — Complete Reference

All variables must be set in Render → Environment. Local development uses .env file.

| Variable | Status | Value / Notes |
| --- | --- | --- |
| GOOGLE_SHEET_ID | Existing | ID from the Google Sheet URL |
| GOOGLE_SERVICE_ACCOUNT_JSON | Existing (fixed) | Full JSON string of service_account.json — set via Get-Content in PowerShell |
| GOOGLE_MAPS_API_KEY | Existing | Google Cloud → Maps Platform → API key |
| GEMINI_API_KEY | Existing | Google AI Studio → Get API key |
| HUNTER_API_KEY | Existing | Hunter.io → API → API key |
| SENDGRID_API_KEY | Existing | SendGrid → Settings → API keys |
| SENDER_EMAIL | UPDATE NOW | Change to: marketing@adlersden.com |
| SENDER_NAME | UPDATE NOW | Change to: Adler's Den |
| APOLLO_API_KEY | ADD NEW | Apollo.io → Settings → Integrations → API key |

# 12. Testing Checklist for v2

## 12.1 Complex name search

- Search 'Bandra Kurla Complex Mumbai' — returns 10+ companies with no restaurants

- Search 'Mindspace Malad' — returns companies from that specific park

- Search with industry filter 'IT / Tech' applied — results are narrowed

- Empty complex name input shows validation error, does not call backend

## 12.2 Industry filters

- Select 'Event Management' chip — Maps query includes event keyword

- Select multiple chips — all are applied

- Deselect all chips — all industries returned (default behaviour)

- Client-side filter on Companies table filters rows without re-running discovery

## 12.3 Selective contact extraction

- Checkbox appears on each row in Companies table

- Companies with 'Contacts Extracted = Yes' have disabled, greyed checkbox

- Selecting 3 companies shows 'Extract Contacts for Selected (3) — Est. Cost: 3 Credits'

- More than 20 selected — backend returns 400 with clear message

- After extraction, 'Contacts Extracted' column shows 'Yes' in Google Sheet

- Contacts sheet has confidence_score column populated

- Contact with confidence < 50 does NOT appear in Contacts sheet

## 12.4 Apollo fallback

- Use a domain known to return 0 Hunter results — Apollo is triggered

- Apollo contacts saved with source = 'apollo' and confidence_score = 60

- If both return 0 — company status updated to 'no_contacts_found'

## 12.5 Outreach email

- Send test email — From field shows 'Adler's Den <marketing@adlersden.com>'

- Email lands in inbox, not spam (check with personal Gmail)

- Unsubscribe link present in footer

## 12.6 Dashboard

- Metric cards show correct counts from Sheets and SendGrid

- Run History shows tier breakdown and contacts/emails per run

- Mark as Replied toggle updates Outreach Logs sheet correctly

- Export CSV downloads correct data from Companies and Contacts pages

— End of Document —

Version 2.0 | April 2026 | Adler's Den — Internal Use Only